BEFORE Placeholder

AFTER

# Renewal Assessment Playbook (Third-Party Security Program)

Document classification: Internal
Document owner: Third‑Party Security Program Owner
Version: 0.1
Effective date: __________________
Review cadence (this document): Annually

# 1. Purpose

This playbook defines the steps, timing, and minimum evidence required to complete third‑party security assurance activities in support of supplier contract renewals. Renewals are treated as a control point to confirm current scope, revalidate baseline requirements, and close or renew exceptions.

# 2. Applicability

This playbook applies to:

- All Critical supplier renewals (mandatory), and

- Important/Low renewals where:

  - scope changed materially since last review, or

  - exceptions exist, or

  - the supplier supports sensitive data, integrations, or elevated access.

# 3. Renewal timeline (recommended)

## 3.1 Critical suppliers

- T-90 days: renewal triggered and scheduled

- T-60 days: evidence request issued

- T-30 days: review complete, gaps/actions agreed, exception decisions prepared

- T-10 days: approvals completed; renewal security position confirmed for contract

- T-0: renewal executed only if conditions met or approved exceptions in place

## 3.2 Important suppliers

- T-60 days: schedule review and issue targeted evidence request (or full, as needed)

- T-20 days: review complete and contract security position confirmed

## 3.3 Low suppliers

- T-30 days: lightweight scope confirmation; trigger-based evidence only

# 4. Roles and responsibilities (summary)

- Procurement (lead for renewal workflow): notifies program of renewals, issues evidence request, tracks supplier responses, ensures security/privacy clauses are included.

- Business Service Owner: confirms scope/criticality, validates continued need, endorses residual risk decisions.

- Security Engineering/Architecture: leads evidence review, confirms baseline controls remain met, validates integration pattern posture where needed.

- DPO/Privacy Officer: reviews privacy scope/DPA terms where personal data is involved.

- Legal Counsel: reviews/negotiates contractual terms (non-privacy) and supports enforcement of commitments.

- Senior Residual Risk Acceptor: approves material residual risk decisions for Critical suppliers per governance.

# 5. Inputs required (minimum)

- Current contract and renewal date

- Latest tier classification and last assessment date

- Current integration summary (SSO/API/agent/connectivity) and access model

- Current data scope (types, residency, volumes)

- Exception register entries linked to supplier (active/expired/closed)

- Incident history and supplier performance against notification commitments

- Sub-processor list and change notifications since last review

# 6. Renewal steps (end-to-end)

## Step 1 — Trigger and schedule (T-90 / T-60)

Owner: Procurement + Third‑Party Security Program Owner
Actions:

- Confirm renewal date and commercial timeline.

- Confirm supplier tier and set review depth (Critical = full; others targeted unless triggers).

- Assign reviewers (SEA, IT/Platform, DPO, Legal, Technology Risk as applicable). Outputs:

- Renewal assessment record opened with target dates.

## Step 2 — Scope reconfirmation (T-60)

Owner: Business Service Owner + SEA
Actions:

- Confirm whether service scope changed since last assessment:

  - data types/volume/residency

  - integrations/connectivity

  - privileged access/production influence

  - sub-processors and delivery model

  - criticality (dependency increased/decreased)

- If a trigger event is identified, follow trigger-event reassessment rules. Outputs:

- Updated scope statement and tier confirmation (or tier change).

## Step 3 — Evidence request (T-60)

Owner: Procurement (supplier coordination) + SEA (content)
Actions:

- Issue evidence request proportionate to tier and scope:

  - Critical: refresh Tier 1 evidence set (minimum list below)

  - Important: targeted refresh (minimum list below)

  - Low: confirmation statements unless triggers apply

- Set response due date and escalation path for delays. Outputs:

- Evidence request issued; supplier commits to timeline.

## Step 4 — Evidence review and gap analysis (T-45 to T-30)

Owner: SEA (+ DPO/Legal as required)
Actions:

- Review evidence against Minimum Security for Vendor Tiers.pdf.

- Validate that:

  - IAM requirements still met (MFA/SSO where applicable)

  - logging/auditability requirements still met

  - vulnerability management and testing evidence remains current

  - incident notification commitments remain current and were met in practice (if incidents occurred)

  - sub-processor transparency remains intact

  - resilience evidence is current for Critical scope

- Update gap log with:

  - severity, remediation action, owner, due date

  - “renewal blocker” flags for unmet MUST requirements with no acceptable mitigation Outputs:

- Assessment outcome draft: Approved / Approved with Conditions / Defer-Reject.

- Gap log and remediation plan draft.

## Step 5 — Exceptions and residual risk decisions (T-30 to T-10)

Owner: Third‑Party Security Program Owner + BSO + approvers per governance
Actions:

- Review existing exceptions:

  - close if remediated,

  - renew only with updated justification, compensating controls, and new expiry,

  - escalate expired exceptions immediately.

- For new gaps impacting MUST requirements:

  - raise exception request with compensating controls and expiry,

  - obtain approvals per Governance Approvals.pdf. Outputs:

- Approved exceptions (if any) with expiry and re-validation checkpoints.

- Renewal decision record updated.

## Step 6 — Contract renewal security position (T-20 to T-0)

Owner: Procurement + Legal Counsel + DPO (as needed) + SEA (security clauses)
Actions:

- Ensure contract renewal includes required commitments for tier:

  - incident notification timelines and contacts

  - sub-processor transparency and change notifications

  - audit/evidence rights (as applicable)

  - minimum security requirements alignment (where contract structure allows)

  - data return/deletion obligations on termination

- If supplier refuses Critical-tier non-negotiables, escalate for decision (renew vs replace/offboard). Outputs:

- Contract security posture confirmed.

- Renewal ready for execution.

## Step 7 — Post-renewal actions (T+0 to T+30)

Owner: SEA + Procurement + BSO
Actions:

- Confirm any “Approved with Conditions” actions are scheduled and tracked.

- Update review cadence schedule and next reassessment date.

- Update dashboards and metrics. Outputs:

- Renewal assessment closed with evidence location recorded.

# 7. Minimum evidence refresh (by tier)

## 7.1 Critical (mandatory)

Minimum refresh items (executive summaries acceptable where appropriate):

- Confirm MFA for admin + SSO posture (where supported)

- Audit log coverage/retention confirmation (admin/auth and relevant access)

- Vulnerability management statement + patch approach + recent testing evidence (e.g., pen test summary or equivalent)

- Incident response process + confirmation of notification commitments; incident history review

- Updated sub-processor list + change notification commitment

- Resilience evidence (DR/restore approach + last test summary) where service supports critical business service or elevated connectivity/privilege

- Confirmation of any material architecture/hosting changes since last review

## 7.2 Important (targeted)

- MFA for admin confirmation

- Scope change confirmation (data/integration/access)

- Vulnerability management statement (and testing evidence where applicable)

- Updated sub-processor info where applicable

- Incident notification contact confirmation

## 7.3 Low (light)

- Scope confirmation

- Admin MFA confirmation where applicable

- Incident contact confirmation (where applicable)

- Trigger-event based evidence only

# 8. Renewal blockers (non-exhaustive)

A renewal SHOULD be blocked or escalated for a residual risk decision when:

- Critical supplier cannot meet admin MFA requirements

- Critical supplier cannot provide basic auditability/logging commitments for in-scope activity

- Supplier refuses incident notification commitments appropriate to tier

- Supplier cannot provide sub-processor transparency for material components

- Privileged production access is required without acceptable compensating controls

- Exceptions are expired with no remediation plan or credible compensating controls

# 9. Record keeping

Store and retain:

- renewal assessment record (dates, tier, decision)

- evidence received (or documented non-availability)

- gap log and remediation plan

- exceptions (new/renewed/closed) and approvals

- contract security/privacy commitments summary Retention per the program’s data retention policy.